Group Project Timeline

Week Beginning 21st March

* Meet team and organise roles
* Begin Design and requirements

Week Beginning 28th March

* Finalise design
* Create database
* Begin first rough draft of website

Week Beginning 4th April

* Continue website development

Week Beginning 11th April- Holiday

* Potentially use to continue development(TBD)

Week Beginning 18th April- Holiday

* Potentially use to continue development(TBD)

Week Beginning 25th April

* Finalise website whether finished or not
* Begin preparing presentation

Week Beginning 2nd May

* Present presentation on Movie database

Week Beginning 9th May

* Submit individual docs on the 13th May